**Time Estimates:** Here, the time estimates of the Scrum project is written below,

1 print = 1 week = 5 working days

In each working day the work time for an individual will be 6 hours.

So, 1 sprint time for an individual will be 5 x 6 = 30h. [Max]

1 sprint time for a team of 4 will be = 30 x 4 = 120h. [Max]

Full project time will be, 5 weeks = 5 sprints

So, full project time allocated for an individual will be, 5 x 30 = 150h. [Max]

Full project time for team of 4 members will be 150 x 4 = 600h. [Max]

**Sprint Planning**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Product Item** | | **Story points** | **Priority** | **Start date** | **End date** | **Duration** | **Status** |
| Sprint 01 | | 26 | Priority | 01/10/20 | 07/10/20 | 5days | Completed |
| F1: | SharePoint configure | 5 | M | 06/10/20 | 07/10/20 | 1 | Completed |
| F2: | Enquiry page | 21 | M | 01/10/20 | 05/10/20 | 4 | Completed |
| Sprint 02 | | 21 | Priority | 07/10/20 | 14/10/20 | 5days | Completed |
| F3: | Home page, About page | 8 | M | 08/10/20 | 10/10/20 | 2 | Completed |
| F4: | Success stories | 13 | M | 11/10/20 | 14/10/20 | 3 | Completed |
| Sprint 03 | | 13 | Priority | 14/10/20 | 21/10/20 | 5days | Completed |
| F5: | Courses page | 8 | M | 15/10/20 | 18/10/20 | 3 | Completed |
| F6: | Contacts | 5 | S | 19/10/20 | 21/10/20 | 2 | Completed |
| Sprint 04 | | 13 | Priority | 21/10/20 | 28/10/20 | 5days | Completed |
| F7: | News page | 8 | S | 21/10/20 | 24/10/20 | 3 | Completed |
| F8: | Research page | 5 | S | 26/10/20 | 28/10/20 | 2 | Completed |
| Sprint 05 | | 8 | Priority | 28/10/20 | 04/11/20 | 5days | Completed |
| F9: | Register alumni | 8 | C | 28/10/20 | 01/10/20 | 4 | Completed |